## Slide 1: WECAN
Subtitle

## Slide 2: Team Roles
Jack – Lead System Development, CRUD & PHP
Rob – Database Engineer, SQL & Database
Harry – Testing and Quality Assurance
David – UX Design, Graphics and Design
Mark – Quality Assurance, Presentation

## Slide 3: What we did well
Authorisation Table
Front End JavaScript Template
Login Screen with Password Reset
Table to CSV Exporting
Virtual Card Reader for Access Testing

## Slide 4: Problems Encountered
Drawing multiple tables on one page
Search function with multiple tables on one page

## Slide 5: Things That We Haven’t Implemented
Creating a team with competitors

## Slide 6: What did we do well?
Version Control – GitHub
Regular Meetings – 2-3/Week
Clear Communication – WhatsApp Group Chat, GitHub Issues
Hosted Live

## Slide 7: What we didn’t do so well?
Task Prioritising