University of Hertfordshire 5COM1053: Computer Science Development Exercise

School of Computer Science 5COM1061: Information Technology Development Exercise

**Sprint Cycle Plan (2 weeks)**

|  |  |
| --- | --- |
| **GP3 Sprint Cycle Plan No:** | 2 |
| **Team Number:** | CS29 |
| **Sprint Master :** |  |
| **Date Signed :** |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Start of Sprint Cycle** | | | | **End of Sprint Cycle** | | |
| **Task No.** | **Description of Task/Activity** | **Team Member/s responsible** | **EstimatedTask Time** | **Actual**  **TaskTime** | **Cycle End State Notes:**  **completed/bugs/not done** | |
| 1  2  3  4  5 | automation of some common actions, such as:   * Expire all cards for all competitors of a team (after they have been eliminated). * amend authorisations for all competitors of a team(if an match/venue is changed during the tournament) * cancel all cards at the end of the tournament   some exception handling, such as:   * not allowing the registration of an competitor who is already registered * not allowing the addition of an authorisation which has already been entered, or for a match for which the competitor is not authorised * ensuring competitors are not given authorisation to access venues not holding matches for their team   produce a data dictionary showing all fields in all tables (on a spreadsheet)  Continuous adjustments to CSS code, JavaScript and HTML editing  Finalise parts 1 and 2 of UAT testing | Jack/Mark  Jack/Mark  Rob  David/Mark  Harry | 2 Hours  5 Hours  2 Hours  3 Hours  2 Hours | 1.5 hours  2 hours  1 hour  4 hour | “Cancel all cards” not done – add to sprint cycle 3  Not allowing duplicate competitors not done – add to sprint cycle 3  Authorisations done without “authorisations” relation | |
| **Aims for next Sprint Cycle -**  work intended for the next sprint cycle | | | | | | |
| **TaksNo.** | **Description of Task/Activity (Notes)** | | | **Team Member/s Responsible** | | **Estimated Time** |
| 1  2 | other features you consider desirable, but not explicitly stated in this specification(see Part 5 of UAT)  Create and carry out test plans for parts 3 and 4 of UAT (this functionality should have been completed in sprint cycle 2 | | | Jack / Mark  Harry | | 3 hours  3 hours |

|  |  |
| --- | --- |
| **Sprint Master :** |  |
| **Date Signed :** |  |