University of Hertfordshire 5COM1053: Computer Science Development Exercise

School of Computer Science 5COM1061: Information Technology Development Exercise

**Sprint Cycle Plan (2 weeks)**

|  |  |
| --- | --- |
| **GP3 Sprint Cycle Plan No:** | 3 |
| **Team Number:** | CS29 |
| **Sprint Master :** |  |
| **Date Signed :** |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Start of Sprint Cycle** | | | | **End of Sprint Cycle** | | |
| **Task No.** | **Description of Task/Activity** | **Team Member/s responsible** | **EstimatedTask Time** | **Actual**  **TaskTime** | **Cycle End State Notes:**  **completed/bugs/not done** | |
| 1  2  3  4  5 | Add functionality- cancel all cards at the end of the tournament  Exception handling – not allowing registration of a competitor who is already registered  Any other finishing touches to the system (UI design or extra functionality)  Produce remainder of test plans and finalise  Produce a short presentation (5 minutes – 6 slides max.) | Jack/Mark  Jack/Mark  Jack/Mark/David  Harry  All | 1 hour  1 hour  2 hours  4 hours  4 hours |  |  | |
| **Aims for next Sprint Cycle -**  work intended for the next sprint cycle | | | | | | |
| **TaksNo.** | **Description of Task/Activity (Notes)** | | | **Team Member/s Responsible** | | **Estimated Time** |
|  |  | | |  | |  |

|  |  |
| --- | --- |
| **Sprint Master :** |  |
| **Date Signed :** |  |